Updated month roadmap (now includes the “best-in-class” infra pieces)

Days 1–3 (Foundation you can ship now)

- Repo + Services: monorepo running pnpm dev (done).

- Storage: stand up Postgres + Redis via docker compose; add a simple metrics table + key/value cache (RPC health, spreads).

- RPC: start with Helius (free) as RPC_PRIMARY. Add health pings + pingMs (done).

  - Add WebSocket subscriptions for slots and target program logs (Raydium pools, Phoenix events). Track subscription lag.

- RPC Pool (scaffold): design interface for multiple providers, hedged reads (send to two, race the result), health scoring.

- Markets: create configs/markets.json (SOL/USDC Phoenix + Raydium; add 2–3 mid-caps).

- Readers/Sim:

  - Phoenix top-of-book / L2 reader.

  - Raydium mid-price reader.

  - Raydium swap simulator (pure bigint, fee & slippage aware).

  - Phoenix taker simulator (estimate fill given book depth).

- Dashboards: CLI prints: slot, TPS, pingMs, WS lag, Phoenix mid, Raydium mid, net spread.

Days 4–7 (First live trickle)

- Strategy 1 (Cross-venue micro-arb): Phoenix taker ↔ Raydium swap.

  - Tiny size, 2–3 markets; strict slip caps; log every decision + reason.

  - Add Jito SDK and bundle submitter (even for small sizes) to reduce reorgs & race losses.

- Recorder: persist every signal (spreads, reserves, book, RPC metadata, latency) + outcome for later training.

Days 8–12 (Liquidations + inclusion tuning)

- Integrate Mango or Drift liquidation detector; do dust-size test fills.

- Tip optimizer v0: simple hill-climb on Jito tips vs inclusion probability; collect inclusion stats and block latencies.

- RPC Pool v1: enable hedged reads + failover + health score decay/recover.

Days 13–16 (Coverage & safety)

- Add Orca + Meteora AMMs; expand Phoenix venues.

- Add maker path on Phoenix (post/passive quotes) for inventory mgmt (very tight, cancel-replace discipline).

- Data guards: stale-reserve/book checks, cross-venue sanity, state coherence.

Days 17–21 (Backruns & hardening)

- Backrun detector: watch mempool (Jito/Geyser); simulate post-swap MEV (sandwich-safe backruns only).

- Risk: account lock contention handling, compute budget tuning, rent/priority-fee estimators, circuit breakers (RPC lag, error spikes, unusual slippage).

- Replay sim: nightly re-sim of the day’s missed opps with actual blocks for model updates.

Days 22–30 (Scale & prove)

- Gradually scale size/markets; nightly parameter refits (slip caps, tip curves, venue weights).

- Add alerting (pager/Discord) on error rates, lag, PnL drawdown, inclusion slump.

- Goal by Day 30: p50 $500+/day across 3 strategies with clear dashboards explaining why it’s working.

What to do right now (concrete)

- Keep pnpm dev running.

- I’ll ship (when you say “go”):

  - configs/markets.json starter (SOL/USDC Phoenix + Raydium)

  - Phoenix L2 snapshot helper

  - Raydium mid-price + swap simulator

  - Minimal Jito bundle submitter shell

  - WS subscription lag metric added to arb-mm

These will make the logs show live spread and let you test signals the same day.